# ZANDER SESSION HANDOFF

# April 16, 2026

# PRODUCTION STATE

| Component | Status | Details |
| --- | --- | --- |
| ECS API | LIVE - v57 | zander-api-service, steady state |
| Vercel Frontend | GREEN | Auto-deployed from master |
| API Health | OK | api.zanderos.com/health |
| App | 200 OK | app.zanderos.com |
| Store | 200 OK | www.zanderos.com/store |
| RDS | Synced | Schema pushed with consulting models |

# WHAT SHIPPED TODAY

## 1. Vercel Build Fix

- Fixed Don CMO route that had invalid Prisma references causing Vercel build failures.

  - Commit: c109eaa

## 2. Phase 5A: Digital Store

- Public store page at /store with 6 digital products

- Stripe checkout integration (payment mode)

- Success page with download link

- Download API endpoint

  - Commits: 04a8953, e31f48f, 56c44bd, 81982d8

## 3. Phase 5B: Consulting Tier + Schema + Backend + Support Admin Tab

- CONSULTING tier added with 0 AI token cap

- Prisma schema: ConsultingEngagement, ConsultingTimeEntry, ConsultingDeliverable, ConsultingIntake

- NestJS ConsultingModule with full CRUD operations

- Support Admin ConsultingTab with engagement management

- useConsulting hook for frontend API interactions

  - Commits: 6fee81c, 7cbd2d5, ef0c2d3

## 4. Phase 5C: Intake Survey

- ConsultingIntake model for survey submissions

- Intake API endpoints (create, list, update, convert)

- ConsultingIntakeSurvey component in Support Admin

- Convert intake to engagement workflow

  - Commit: ef0c2d3

## 5. Phase 5E: Billing + Webhooks

- Stripe products script (11 products created)

- handleConsultingPurchase webhook handler

- handleDigitalStorePurchase webhook handler

- Auto-create ConsultingEngagement on purchase

- Welcome emails and admin notifications

  - Commits: 3fb6983, 6faba4d

## 6. Consulting Hours Fix + Extension Logic

- Corrected package hours per PRD:

  - Business Analysis: 3 hours (was 0)

  - Compass: 10 hours (was 20)

  - Foundation: 20 hours (was 40)

  - Blueprint: 40 hours (was 80)

  - Extension: 3-month time extension (was 10 hours)

- Added handlePackageExtension() for time extensions

- Updated Stripe product descriptions

  - Commit: 6faba4d

# STRIPE PRODUCT IDS (ALL 11)

## Consulting Packages

- Business Analysis ($500, 3hrs): price_1TMrUlCesrE5OiIGm3P5qwpM

- Compass ($2,500, 10hrs): price_1TMrUmCesrE5OiIGFhluNodU

- Foundation ($4,500, 20hrs): price_1TMrUnCesrE5OiIGe6YO8ROu

- Blueprint ($8,000, 40hrs): price_1TMrUoCesrE5OiIG4b894eDD

- Extension ($250, +3 months): price_1TMrUpCesrE5OiIGlGoEknqD

## Digital Store Products

- Operations Playbook ($79): price_1TMrUqCesrE5OiIGA4bIIMuQ

- Startup Foundations Kit ($99): price_1TMrUqCesrE5OiIGTdRgIrWD

- Sales and Marketing Kit ($99): price_1TMrUrCesrE5OiIG5x1t2cky

- Hiring and Team Building Kit ($99): price_1TMrUsCesrE5OiIGBAGXRGvX

- Financial Clarity Kit ($79): price_1TMrUtCesrE5OiIGMZtWMuK4

- Industry Starter Packs ($149): price_1TMrUuCesrE5OiIG12AsAs2F

# COMMITS THIS SESSION

- 6faba4d - fix(consulting): correct package hours per PRD

- 8b209f9 - docs: Phase 5 session log and handoff document generator

- 3fb6983 - feat: Phase 5 consulting module complete — store, tier, admin, intake, billing

- ef0c2d3 - feat(consulting): complete Phase 5 consulting module implementation

- 7cbd2d5 - feat(tiers): add CONSULTING tier with 0 AI token cap

- 6fee81c - feat(db): add consulting module schema

- 81982d8 - feat(store): add download API for purchased products

- 56c44bd - feat(store): add purchase success page with download link

- e31f48f - feat(store): add checkout API for digital products

- 04a8953 - feat(store): add public digital store page

- c109eaa - fix(cmo): remove invalid prisma references from frontend API route

# OUTSTANDING ITEMS (Phase 5D)

- 1. Client Portal / Operating Simply Scorecard visualization

  - Before/after comparison views for consulting clients

  - Visual progress tracking dashboard

- 2. Business Analysis Survey Auto-Population

  - Intake survey responses should auto-populate HQ executive data

  - Pre-fill business info for AI executives

- 3. Locked Executive Sidebar for CONSULTING Tier

  - CONSULTING tier gets 0 AI tokens

  - Show locked state on Pam, Jordan, Don executives

  - CTA to upgrade to SaaS subscription for AI access

- 4. Digital Product Download Files

  - Actual PDFs/templates need to be uploaded

  - URLs added to PRODUCT_DOWNLOADS map

- 5. Stripe Webhook Registration

  - Register consulting webhook endpoint in Stripe Dashboard

# WAR PLAN STATUS

- Phase 1: Core Infrastructure — COMPLETE

- Phase 2: AI Executives (Pam, Jordan, Don) — COMPLETE

- Phase 3: Support Admin Dashboard — COMPLETE

- Phase 4: Marketing Execution — COMPLETE

- Phase 5: Consulting Module — 90% COMPLETE (Phase 5D pending)

# NEXT SESSION PRIORITIES

- 1. Test end-to-end consulting purchase flow with real Stripe checkout

- 2. Test digital store purchase and download flow

- 3. Build Phase 5D: Client-facing consulting portal (Operating Simply Scorecard)

- 4. Implement locked executive sidebar for CONSULTING tier

- 5. Wire Business Analysis survey to HQ auto-population

- 6. Create and upload actual downloadable store content

- 7. Register Stripe webhook endpoint in Dashboard

# KEY FILES MODIFIED/CREATED

Backend (apps/api):

- src/consulting/ (entire new module)

- src/billing/webhook.controller.ts

- src/app.module.ts

Frontend (apps/web):

- app/store/page.tsx

- app/store/success/page.tsx

- app/api/store/checkout/route.ts

- app/api/store/download/route.ts

- app/admin/support-admin/components/ConsultingTab.tsx

- app/admin/support-admin/components/ConsultingIntakeSurvey.tsx

- app/admin/support-admin/hooks/useConsulting.ts

- app/admin/support-admin/page.tsx

Database (packages/database):

- prisma/schema.prisma (consulting models)

Scripts:

- scripts/create-consulting-stripe-products.ts

— End of Session Handoff —

Generated: 2026-04-16T15:46:43.693Z